Sprint 12F

Permission Audit & Effective Permission APIs

## Status

Planned — not yet started.

# Summary

Sprint 12F introduces the resolution layer that sits on top of role-based permissions (Sprints 12A–12D) and user-specific permission overrides (Sprint 12E). It answers the question the system has not yet been able to answer directly: “What can this specific user actually do right now, and why?”

This sprint does not introduce new permission sources. It combines the two that already exist (role-derived permissions and user-level overrides) into a single effective permission result, and adds an audit trail so that changes to a user's access can be traced over time.

# Goals

- Calculate a user's effective permissions by combining role-based and user-specific override sources.

- Define and enforce a clear precedence rule when a role grants a permission but a user override denies it (or vice versa).

- Expose an API that explains why a user has (or does not have) a given permission, tracing it back to its source.

- Record an audit trail of permission-affecting changes: role assignment, role-permission changes, and user override changes.

# Proposed Precedence Rule

Working assumption, to be confirmed before implementation: an explicit user-level override always wins over a role-derived permission, regardless of direction.

- Role grants it, no override exists → Allowed (source: Role).

- Role does not grant it, no override exists → Denied (source: none).

- Role grants it, user override explicitly denies it → Denied (source: User Override, takes precedence).

- Role does not grant it, user override explicitly allows it → Allowed (source: User Override, takes precedence).

Rationale: user-specific overrides exist specifically to handle exceptions to role-based defaults. If role-derived permissions could override them, the override feature built in Sprint 12E would have no practical effect.

# Planned Changes

## 1. Application Layer — Effective Permission Resolution

- Add IEffectivePermissionService / EffectivePermissionService.

- Resolves: role permissions for the user's assigned role(s) + user-specific overrides.

- Applies the precedence rule above to produce a single effective result per permission.

- Returns, for each permission: IsAllowed, and Source (Role / UserOverride / None).

## 2. API Endpoints

| Method | Route | Purpose |
| --- | --- | --- |
| GET | /api/users/{userId}/effective-permissions | Full effective permission set for a user |
| GET | /api/users/{userId}/effective-permissions/{permissionId} | Effective result + source for one permission |
| GET | /api/users/{userId}/permission-audit | Chronological audit trail of permission-affecting changes for a user |

## 3. Audit Trail

- Add PermissionAuditLog entity: UserId, Action, PermissionName (nullable), RoleName (nullable), PerformedByUserId, PerformedAtUtc, Details.

- Write an audit entry on: role assignment/removal, role-permission changes, user override create/update/delete.

- Audit writes should not block or roll back the primary operation on failure — log and continue, do not throw.

## 4. Authorization

- New permission constants: PermissionAudit.View, EffectivePermission.View.

- Assigned to the Admin role, consistent with 12A–12E conventions.

# Open Questions

- Should effective-permission results be cached (e.g. embedded in the JWT at login), or always calculated live? Live calculation is simpler and always correct but adds a query cost per check.

- Does the audit log need pagination from day one, or is a simple chronological list acceptable for 12F, with pagination deferred to Sprint 16?

- Should deleting a role or permission that has audit history be blocked, or should the audit log retain the name as a snapshot even after the source is deleted?

# Out of Scope for 12F

- Bulk permission import/export.

- Permission expiration / time-bound overrides.

- UI/front-end visualization of the audit trail (API only).

# Sprint Status

| Sprint | Scope | Status |
| --- | --- | --- |
| 12A | Enterprise Permission-Based Authorization | Completed |
| 12B | Role Management | Completed |
| 12C | Permission Management & Role Permission Assignment | Completed |
| 12D | User ↔ Role Assignment | Completed |
| 12E | User-Specific Permission Overrides | Completed |
| 12F | Permission Audit & Effective Permission APIs | Planned |

# Definition of Done

- Solution builds successfully.

- EF Core migration added for PermissionAuditLog.

- API endpoints verified through Swagger.

- Effective permission precedence verified for all four combinations listed above.

- Audit entries verified for role assignment, role-permission change, and user override CRUD.

- Existing Sprint 12A–12E functionality remains intact.